# GridFlow Project-Control Review (May 2026 Edition)

Review Date: 2026-05-03
Project Phase: Phase C Complete (C1-C4), Strategic Scope Decision Pending
Test Status: 300+ tests passing
Validation Status: Real operational feedback integrated (P011, Gordon, Bellsprings)

## Executive Summary

GridFlow is at a critical strategic inflection point.

The project has successfully evolved from experimental MVP to operational survey-to-design intelligence platform. Phase C (C1-C4) delivered feature-type filtering, asset lifecycle visualization, stay evidence detection, and span anomaly analysis — all validated against real operational jobs. The technical foundation is solid: 300+ passing tests, stable CI/CD, disciplined control layer, and proven intake/processing pipeline.

However, the project now faces a fundamental scope decision:

### Option A: Professional QA + Display Platform (Phase C2/D)

- Timeline: 2-4 weeks

- Scope: Add 10-15 key survey fields, refine map UX, improve popup organization

- Identity: Enhanced pre-CAD QA gatekeeper with professional display capabilities

- Risk: Low — builds on proven foundation

- Investment: Modest — incremental refinement

- Validation: Immediate — test on existing job corpus

### Option B: Full Electrical Survey Platform (Stage 4+)

- Timeline: 6-12 months

- Scope: Complete 50-field data model, evidence management, asset relationships, GIS parity

- Identity: Professional electrical survey-to-design platform

- Risk: High — 4-5x scope expansion, needs commercial validation

- Investment: Substantial — fundamental product pivot

- Validation: Delayed — requires customer/market proof before full build

The review document from which this is updated was written during Phase 2 (pre-Phase C). That earlier document correctly described GridFlow as a "narrow pre-CAD QA gatekeeper" — which was accurate then. But the project has evolved substantially since that review was written.

Key evidence supporting this assessment:

- Survey Data Capture Research (4,544 words) — comprehensive electrical survey specification covering 50+ fields across 6 asset families

- Phase C Map Review (3,924 words) — operational analysis identifying UX gaps and professional display requirements

- Current vs. Required State Analysis (8,604 words) — quantifies 4-5x gap between current 8-12 popup fields and professional 35-50 field requirement

- P011 Operational Feedback — real designer use identifies 6 critical blockers, all resolved in Phase C

- Phase C Implementation — C1 through C4 complete, 300+ tests passing, real validation complete

This review provides:

- Honest assessment of current technical state

- Clear framing of the scope decision

- Risk/benefit analysis for both paths

- Recommended decision framework

- Updated control layer requirements

- Precise next-step guidance

## Project Identity Evolution

### Historical Identity (Phase 1-2, Correct Then)

What GridFlow Was:

"A narrow pre-CAD QA and compliance tool for UK electricity network survey-to-design handoffs. Purpose: validate incoming survey data before design/CAD; catch real-world data issues early; act as a structured QA gate between survey and design."

Best framing then:

- Internal workflow tool

- Consultancy leverage asset

- Narrow productivity and QA layer

This was the right identity for Phases 1-2. The project was proving it could ingest controller exports, apply meaningful validation, and surface issues before design.

### Current Identity (Phase C Complete, Decision Pending)

What GridFlow Is Now:

GridFlow is a survey-to-design intelligence and engineering workspace platform that:

Core Capabilities Proven:

- Ingests raw Trimble/controller CSV exports (multiple coordinate systems: OSGB, Irish Grid, WGS84)

- Applies electrical schema parsing (poles, spans, stays, cables, context features)

- Normalizes survey connectivity (EX↔PR replacement logic, span sequencing, route chains)

- Detects design blockers (missing heights, absent stay evidence, span anomalies, clearance risks)

- Visualizes asset lifecycle states (existing, proposed, retained, recovered, replacement, repositioned)

- Provides map-based engineering workspace (15 filter types, symbol hierarchy, lifecycle overlays)

- Generates design-readiness reports (meta.json, issues.csv, sequenced_route.json, map_data.json)

- Produces PDF QA handoff packs

What Makes This More Than "Narrow QA":

- Asset Intelligence — Not just coordinate validation, but lifecycle understanding, replacement logic, stay evidence requirements

- Engineering Context — Span distance analysis, crossing priorities, angle pole detection, mechanical support validation

- Design Workspace — Interactive map with filter/layer controls, popup organization, visual review tools

- Evidence Quality — Distinguishes measured vs. inferred vs. missing, flags review requirements

- Operational Validation — Real designer feedback integrated, professional terminology adopted

This is no longer a simple "pass/fail validator." It's a professional survey interpretation and design preparation platform.

### Future Identity Options (Decision Required)

#### Path A: Enhanced QA + Professional Display

Identity: Survey-to-design QA platform with professional engineering workspace

Framing:

- Pre-CAD intelligence layer

- Completeness and design-readiness assessor

- Survey interpretation and provenance tool

- Internal/niche commercial product

Distinguishing characteristics:

- Focuses on what's missing or unclear in survey data

- Provides context and interpretation for design decisions

- Does NOT attempt to be Field Maps — complements it

- Pragmatic 25-field popup model (not overwhelming 50-field dump)

Commercial positioning:

- Internal DNO/contractor workflow tool

- Consultancy leverage asset

- Niche productivity layer for survey-heavy teams

#### Path B: Full Electrical Survey Platform

Identity: Professional electrical survey capture, management, and design preparation platform

Framing:

- Survey-to-design end-to-end platform

- Field Maps parity or replacement

- Complete asset data model (50+ fields)

- Evidence management (photos, sketches, attachments)

- Commercial product for electrical survey/design market

Distinguishing characteristics:

- Captures complete survey data (physical, electrical, mechanical, environmental, evidence)

- Manages asset relationships (parent poles, span connections, stay anchors)

- Handles offline workflows and photo evidence

- Generates DNO-grade records

- Replaces or significantly reduces Field Maps dependency

Commercial positioning:

- Standalone commercial product

- DNO/contractor procurement target

- Professional survey platform market

- 12-24 month development roadmap

## Current Technical State

### What Works (Phase C Achievements)

Core Processing Pipeline: ✅ CSV intake with multi-format support (Trimble, controller dumps, structured exports)
✅ Column normalization (handles capitalized, spaced, abbreviated field names)
✅ Coordinate system support (OSGB36, Irish Grid TM65, WGS84)
✅ Electrical schema parsing (6 asset families: poles, spans, stays, cables, context, equipment)
✅ Survey connectivity normalization (EX↔PR matching, span sequencing, route chains)
✅ QA validation engine (10 check types across 4 DNO rulepacks)

Phase C Map Intelligence (C1-C4): ✅ C1: Feature-type filtering + blank field framework

- 15 filter buttons (existing, proposed, angle, stays, context, missing heights, etc.)

- Conditional blank field display (existing poles vs. proposed poles vs. context records)

- Symbol hierarchy (shape = asset type, color = QA status)

- Popup section organization (8 sections: Identity, Physical, Electrical, Mechanical, Location, Context, QA/Review, Lifecycle)

✅ C2: Asset lifecycle visualization

- 11 lifecycle states (existing, proposed, retained, recovered, replacement, repositioned, unmatched, suggested, confirmed, context)

- EX↔PR linking lines (dashed = suggested, solid = confirmed)

- Lifecycle toggle layer

- Match distance/status display

✅ C3: Stay evidence at angle poles

- Angle pole detection (>10° deviation OR function="Angle")

- Stay record scanning (20m radius)

- Missing stay warnings at angle poles (mechanical design blocker)

- Stay type classification (angle, terminal, tee-off, tandem)

✅ C4: Span anomaly detection + crossing context

- 3D span distance calculation (includes elevation where available)

- Span anomaly classification (<10m = probable duplicate, >500m = probable missing pole)

- Crossing context enrichment (road, BT, 11kV, 33kV, 110kV crossings with priority/action)

- Span lines + distance labels on map

Quality Assurance: ✅ 300+ passing tests (up from 38 in Phase 2A)
✅ GitHub Actions CI (pytest + pre-commit on push/PR)
✅ Ruff linting active
✅ Pre-commit hooks enforced

Operational Validation: ✅ P011 operational feedback — 6 blockers identified, all resolved in Phase C
✅ Gordon validation (NIE Networks, Irish Grid)
✅ Bellsprings validation (SPEN, OSGB)
✅ Real designer use cases integrated

### What's Changed Since Previous Review

The previous review document (undated, likely Phase 2 era) described:

- Test count: 38 tests

- Phase status: "Phase 1 complete + Phase 2A complete"

- Main weakness: "lack of real-world validation"

- Next step: "validation-led product improvement"

Since then:

| Metric | Previous Review | Current State | Change |
| --- | --- | --- | --- |
| Test Count | 38 | 300+ | +762% |
| Phase Status | Phase 2A | Phase C (C1-C4) complete | +3 phases |
| Validation | Hypothetical | Real operational (P011, Gordon, Bellsprings) | Proven |
| Map Features | Basic points | 15 filters, lifecycle viz, span analysis, stay detection | Mature |
| Popup Fields | ~5 basic | 8 sections, conditional display, lifecycle/mechanical | Professional |
| Strategic Clarity | "Narrow QA gatekeeper" | Decision point: QA+Display vs. Full Platform | Scope fork |

The project has fundamentally evolved.

### Technical Architecture

Stack (unchanged, still appropriate):

- Python 3.13

- Flask (app factory pattern, blueprint-based routing)

- pandas, geopandas, shapely, pyproj (GIS/data processing)

- ReportLab (PDF generation)

- Leaflet.js, Bootstrap 5 (map viewer, UI)

Module Status:

| Module | Lines | Status | Risk Level |
| --- | --- | --- | --- |
| map-viewer.js | ~2,809 | Functional, feature-rich | HIGH — treat as sensitive |
| qa_engine.py | ~1,095 | Stable, well-tested | MEDIUM — refactor only with coverage |
| controller_intake.py | ~816 | Working, format-flexible | MEDIUM — intake changes need validation |
| route_sequencer.py | ~691 | Proven on real jobs | LOW — core logic solid |
| span_generator.py | ~542 | New in Phase C, tested | LOW — narrow scope |
| electrical_schema.py | ~420 | Phase 2 addition, stable | LOW — taxonomy layer |
| survey_connectivity.py | ~380 | Phase 2 addition, stable | LOW — EX/PR matching |

Architectural Strengths:

- Blueprint-based routing keeps concerns separated

- Test coverage supports confident changes

- CI/CD pipeline catches regressions early

- Control layer provides clear decision authority

Architectural Weaknesses (carried forward from previous review):

- Some runtime enrichment happens in map routes (not fully persisted in JSON)

- Large JavaScript module (map-viewer.js) is fragile for AI-driven edits

- Dependency mismatch: pyproject.toml under-declares vs. requirements.txt

- No authentication layer (internal/dev use only)

These weaknesses are manageable for current scope, but would need addressing for commercial deployment.

### Data Model Status

Current Popup Data Model (Phase C):

Existing pole popup shows ~12 primary fields across 8 sections:

- Identity: Point ID, type, function, status

- Physical: Height (measured), material, condition

- Electrical: (mostly blank in current data)

- Mechanical: Stay evidence status

- Location: E/N coordinates, elevation, grid system

- Context: Remarks, access notes

- QA/Review: Issue flags, missing evidence warnings

- Lifecycle: Replacement status, matched pole, review status

Conditional Field Display (Phase C1):

- Existing poles: "Height: not captured (review required)" ⚠️

- Proposed poles: "Height: not yet specified (design decision)" ℹ️

- Context records: Height field hidden entirely

This is professional and truthful — not overwhelming, not misleading.

Required Data Model (Survey Research Specification):

Professional electrical survey requires 35-50 fields per pole:

Physical Structure (12 fields):

- Measured height / specification

- Pole class/strength

- Material

- Condition (good/fair/poor/unsafe)

- Decay/rot evidence

- Pole-top condition

- Lean direction/severity

- Birthmark details

- Defect type (rot/split/burn/impact)

- Foundation/ground condition

- Action required

Electrical/Network (8 fields):

- Voltage carried

- Circuit type

- Number of phases

- Conductor type

- Pole-top arrangement

- Crossarm type

- Insulator type

- Transformer/switch/fuse/recloser presence

- Equipment ratings

- Asset plate information

- Earthing

Mechanical Support (7 fields):

- Stay required (yes/no)

- Stay existing (yes/no)

- Stay type

- Anchor location/bearing/direction

- Stay condition

- Stay insulator

- Strut present

Attachments/Third-Party (3 fields):

- Telecoms attachment

- Streetlight

- Customer service/other utility

Access/Environment (5 fields):

- Access route

- Gate/fence issue

- Landowner/wayleave issue

- Vegetation/tree proximity

- Ground condition/traffic management

Evidence (6 fields):

- Full pole photo (linked)

- Pole-top photo (linked)

- Defect photo (linked)

- Stay/anchor photo (linked)

- Asset plate photo (linked)

- Surveyor/date

- GNSS accuracy

- Remarks/notes

Design Notes/QA (variable):

- Missing measured height

- Missing specification

- Missing material/condition

- Missing stay evidence

- Unconfirmed match

- Clearance concerns

- Access constraints

The Gap:

| Aspect | Current (Phase C) | Required (Survey Spec) | Gap |
| --- | --- | --- | --- |
| Total Fields | ~12 | 35-50 | 3-4x |
| Physical | 2-3 | 12 | 4x |
| Electrical | 0-1 | 8 | 8x |
| Mechanical | 1 | 7 | 7x |
| Evidence | 1 | 6 | 6x |

This is not a minor polish. This is a data model expansion that changes the product from "QA gatekeeper with professional display" to "full electrical survey platform."

## Evidence Inventory and Validation Corpus

### Real Operational Validation (New Since Previous Review)

P011 Operational Feedback:

- Source: Real designer use on live 11kV refurbishment job

- Date: April 2026

- Findings: 6 operational blockers identified:

  - Context features completely invisible (filter defaulted off)

  - Proposed pole "Height: not captured" misleading (should be "not yet specified")

  - Symbols not distinct enough at map zoom

  - Stay evidence missing at angle poles (mechanical design blocker)

  - Span distance unclear (can't validate route logic)

  - Insufficient data in popups for design decisions

All 6 blockers resolved in Phase C (C1-C4).

Gordon Validation (NIE Networks):

- Coordinate System: Irish Grid (TM65)

- Records: 161 survey records (155 mapped after metadata rows)

- Issues Found: 39 (REPL_PAIR, ANGLE_NO_STAY, span anomalies)

- Validation: Proves Irish Grid support, controller dump intake, EX/PR matching

- Split-file test: PR1 + PR2 splits both processed successfully (proves PoleCAD prep compatibility)

Bellsprings Validation (SPEN):

- Job Code: EWM285

- Coordinate System: OSGB36

- Validation: Proves SPEN rulepack, OSGB handling, multi-DNO support

- Evidence: Real 11kV OHL refurbishment survey data

### Processed Evidence Corpus

Job Families:

- 2814_474 family (multiple variants)

- 2814_513 family (controller dump format)

- Gordon_Pt1 family (NIE, split-file tests)

- P010, P011 (operational jobs)

- D1 test series (development validation)

Total Corpus:

- 45+ job folders

- 10+ project folders

- Multiple coordinate systems validated

- Multiple DNO rulepacks tested

- Multiple intake formats proven

Cross-Cutting Issue Patterns (Consistent Across Jobs):

- REPL_PAIR (EX/PR replacement logic)

- SPAN_VERY_SHORT (<10m probable duplicates)

- ANGLE_NO_STAY (mechanical design blocker)

- EXPOLE_HEIGHT_EST (estimated vs. measured)

- HEIGHT_RANGE (plausibility concerns)

This pattern consistency proves GridFlow is discovering real engineering uncertainties, not random noise.

### Visual Evidence and Review Documentation

Key Review Documents (New Since Previous Review):

- Phase C Map Review (3,924 words) — operational UX analysis

- Survey Data Capture Research (4,544 words) — complete electrical survey specification

- Current vs. Required State Analysis (8,604 words) — gap quantification

- P011 Operational Feedback — real designer blockers

- Domain Reference Summary — evidence quality, feature codes, practitioner terminology

- Practitioner Review Summary — professional language requirements

Screenshot Evidence:

- Map viewer before/after Phase C improvements

- Popup organization evolution

- Filter/layer panel development

- PDF report samples

- Review page layouts

## Strategic Analysis: The Scope Decision

### Why This Decision Matters Now

The project has reached a natural inflection point:

Technical Readiness: Phase C proves GridFlow can handle complex map intelligence, lifecycle visualization, and professional display. The foundation is solid.

Validation Evidence: Real operational use (P011, Gordon, Bellsprings) confirms the tool provides value. Designer feedback is positive and integrated.

Data Model Gap: Current 12-field popup vs. required 35-50 field professional survey model is a 4-5x expansion, not incremental polish.

Strategic Clarity: Two comprehensive specifications exist (Phase C Map Review + Survey Data Capture Research) that describe different products at different scope levels.

Investment Question: The next phase requires either:

- 2-4 weeks (modest expansion, professional QA+Display)

- 6-12 months (full platform build, 4-5x data model expansion)

This is not a technical decision. This is a product and business decision.

### Option A: Professional QA + Display Platform (Phase C2/D)

Scope:

- Implement Phase C Map Review recommendations (UX polish)

- Add 10-15 key survey fields (from 12 → 25 fields)

- Improve popup organization and visual hierarchy

- Enhance map clarity (marker size, symbol refinement, layer panel split)

- Stay as "enhanced pre-CAD QA gatekeeper with professional display"

Timeline: 2-4 weeks

Fields to Add (Priority Selection from Survey Research):

- Pole class/strength

- Material (expand current placeholder)

- Condition (good/fair/poor/unsafe)

- Voltage carried

- Conductor type

- Stay present (yes/no)

- Stay type (if yes)

- Lean (direction/severity)

- Defects (rot/split/burn)

- Equipment presence (transformer/switch/fuse)

- Photo indicators (linked, not uploaded)

- Surveyor/date

- GNSS accuracy

- Action required

- Wayleave/access notes

Result: 25-field professional popup (not overwhelming, design-focused)

Value Proposition:

- Professional display of survey data

- Clear evidence quality indicators

- Design-blocker identification

- Completeness assessment

- Does NOT attempt to capture surveys — interprets existing survey exports

Commercial Positioning:

- Internal DNO/contractor workflow tool

- Consultancy leverage asset ("I can make your survey data design-ready faster")

- Niche productivity layer

- Low-risk investment

Pros: ✅ Builds on proven foundation
✅ Low risk — 2-4 week timeline
✅ Immediate validation on existing job corpus
✅ Preserves "narrow QA" strategic focus
✅ No need for customer/market validation before build
✅ Keeps scope manageable for solo/small-team development

Cons: ❌ Doesn't fully leverage survey research work
❌ Remains internal/niche commercial potential
❌ Won't replace Field Maps or compete with survey platforms
❌ Limits revenue/scale potential

Risk Level: LOW

Recommended If:

- You want to stay focused on consultancy leverage

- You prefer low-risk incremental improvement

- You're not ready for 6-12 month product build

- You want to prove professional display works before expanding scope

### Option B: Full Electrical Survey Platform (Stage 4+)

Scope:

- Implement complete 50-field data model (all categories from Survey Research)

- Build evidence management (photo upload, linking, sketches, attachments)

- Add asset relationship model (parent poles, span connections, stay anchors)

- Create structured field capture interface (tablet/mobile forms)

- Build offline workflow support

- Achieve Field Maps parity or replacement capability

- Add PoleCAD-ready export formats

- Build DNO submission layers

- Become a professional electrical survey-to-design platform

Timeline: 6-12 months (minimum)

Stage Breakdown:

- Stage 4 (Months 1-3): Full popup data model, evidence management foundations

- Stage 5 (Months 4-6): Mobile capture, photo workflows, offline sync

- Stage 6 (Months 7-9): GIS integration, DNO rulepacks expansion, PoleCAD export

- Stage 7+ (Months 10-12): Commercial packaging, deployment, scaling

Value Proposition:

- Complete survey platform from field capture → design handoff

- Evidence management (photos, sketches, notes)

- Asset lifecycle management

- Design-ready exports (PoleCAD, D2D, GIS)

- Field Maps replacement or significant reduction

Commercial Positioning:

- Standalone commercial product

- DNO/contractor procurement target

- Professional survey platform market entry

- SaaS or licensed deployment model

- Significant revenue potential

Pros: ✅ Fully leverages survey research work
✅ Creates commercial product with real market potential
✅ Positions GridFlow as professional platform vs. internal tool
✅ Opens DNO procurement opportunities
✅ Higher revenue/scale ceiling

Cons: ❌ 6-12 month minimum timeline
❌ High risk — 4-5x scope expansion
❌ Needs commercial validation BEFORE full build
❌ Requires customer development, market research
❌ Solo/small-team development becomes challenging
❌ Significant investment without guaranteed return
❌ Must compete with established survey platforms

Risk Level: HIGH

Recommended If:

- You have 6-12 months to invest in product build

- You're willing to pursue commercial validation (talk to potential customers)

- You want to build a standalone commercial product

- You're prepared for significant scope expansion

- You have evidence that DNOs/contractors would buy this platform

### Decision Framework

Question 1: What is your primary goal for GridFlow?

A) Consultancy leverage / internal productivity tool → Choose Phase C2/D (Professional QA + Display)

B) Commercial product / business venture → Choose Stage 4 (Full Survey Platform) → BUT ONLY AFTER commercial validation (talk to 5-10 potential customers first)

Question 2: How much time can you invest in the next phase?

A) 2-4 weeks of focused development → Choose Phase C2/D

B) 6-12 months of sustained product development → Consider Stage 4 → BUT validate market demand first

Question 3: What evidence do you have for commercial viability?

A) None yet / hypothetical interest / personal need → Choose Phase C2/D first → Use it in real consultancy work → Gather customer feedback → Then decide Stage 4 based on evidence

B) Real customer conversations / DNO interest / contractor demand → Consider Stage 4 → But create business case first (revenue model, pricing, deployment cost)

Question 4: What is your risk tolerance?

A) Low — prefer incremental, proven improvements → Choose Phase C2/D

B) High — willing to bet on bigger commercial opportunity → Consider Stage 4 → But validate first (don't build 6-12 months without customer proof)

### Recommended Path: Hybrid Approach

My strong recommendation:

Phase 1: Do Phase C2/D First (2-4 weeks)

- Implement Phase C Map Review UX improvements

- Add 10-15 priority fields (12 → 25 field popup)

- Prove professional display model works on real jobs

- Use GridFlow in real consultancy work for 2-3 months

- Collect designer/customer feedback

- Track what questions designers ask / what data they need

Phase 2: Commercial Validation (Months 2-3)

- Talk to 5-10 potential customers (DNOs, contractors, survey teams)

- Ask: "Would you pay for this? How much? What's missing?"

- Validate: Do they need full 50-field capture, or is 25-field interpretation enough?

- Determine: Are they happy with Field Maps + GridFlow QA, or do they want GridFlow to replace Field Maps?

- Gather real evidence before committing to 6-12 month build

Phase 3: Decision Point (Month 4) If customer validation shows strong demand: → Build Stage 4 roadmap with customer input → Create business case (revenue model, pricing, costs) → Commit to 6-12 month product development → Build survey platform properly

If customer validation shows modest interest: → Stay with Phase C2/D professional QA model → Continue incremental improvements based on real use → Use as consultancy leverage / internal tool → Don't expand to full platform without stronger evidence

Why This Hybrid Approach?

✅ Low risk — 2-4 weeks proves professional display works
✅ Real evidence — customer conversations before 6-12 month commitment
✅ Preserves optionality — can go either direction based on validation
✅ No wasted work — Phase C2/D fields are subset of Stage 4 anyway
✅ Efficient — don't build survey platform without customer proof

The biggest mistake would be: ❌ Building Stage 4 (6-12 months) without customer validation
❌ Staying narrow forever when real commercial opportunity exists
❌ Letting survey research work sit unused because of fear of scope expansion

The safe path: ✅ Prove professional display (Phase C2/D, 2-4 weeks)
✅ Validate market demand (customer conversations, 2-3 months)
✅ Then decide Stage 4 based on real evidence

## Updated Control Layer Requirements

### Source of Truth Hierarchy (Current)

For Immediate Next Steps:

- This Document (GridFlow_Project-Control_Review_May_2026.md) — current state + decision framework

- CRITICAL_ANALYSIS_PHASE_C_VS_SURVEY_PLATFORM_2026-05-01.md — scope decision analysis

- CURRENT_APP_VS_REQUIRED_STATE_ANALYSIS.md — gap quantification

- Phase C Map Review (GridFlow_Phase_C_Map_Review_Detailed_Report_2026-05-01.docx) — UX improvements

- Survey Data Capture Research (UK_Electrical_Grid_Survey_Data_Capture_Report.docx) — full platform spec

For Project Identity: 6. AI_CONTROL/00_PROJECT_CANONICAL.md — NEEDS UPDATE (still says "narrow pre-CAD QA only") 7. PROJECT_DEEP_CONTEXT.md — historical context, still valid

For Implementation: 8. CURSOR_BRIEF_PHASE_C.md — Phase C specification (COMPLETE) 9. AI_CONTROL/02_CURRENT_TASK.md — NEEDS UPDATE (still references Phase 1) 10. GRIDFLOW_ROADMAP.md — NEEDS UPDATE (written before scope decision point)

For History: 11. CHANGELOG.md — accurate record of what shipped 12. AI_CONTROL/04_SESSION_HANDOFF.md — session-to-session context

### Control Files Requiring Immediate Update

HIGH PRIORITY — Update Before Next Development Phase:

1. AI_CONTROL/00_PROJECT_CANONICAL.md

Current (WRONG):

"Unitas GridFlow is a narrow pre-CAD QA and compliance tool for UK electricity network survey-to-design handoffs."

Should Say:

"Unitas GridFlow is a survey-to-design intelligence and engineering workspace platform for UK electrical OHL work. It transforms raw controller/GNSS survey exports into design-ready artefacts through intelligent parsing, lifecycle visualization, completeness assessment, and evidence-quality tracking.

Current Status: Phase C complete (300+ tests passing). At strategic decision point between:

- Path A: Professional QA + Display Platform (2-4 weeks, 10-15 field expansion)

- Path B: Full Electrical Survey Platform (6-12 months, 50-field data model)

Decision pending commercial validation and strategic direction confirmation."

2. AI_CONTROL/01_CURRENT_STATE.md

Current (OUTDATED):

"Working MVP + Phase 1 complete + Phase 2A complete + next: validation-led product improvement"

Should Say:

"Phase C Complete (C1-C4), 300+ tests passing, real operational validation complete (P011, Gordon, Bellsprings).

Current Capabilities:

- Feature-type filtering (15 filter types)

- Asset lifecycle visualization (11 states, EX↔PR linking)

- Stay evidence detection at angle poles

- Span anomaly analysis (duplicate detection, missing pole gaps)

- Professional popup organization (8 sections, conditional display)

Strategic Status: At scope decision point. Two paths forward:

- Phase C2/D (2-4 weeks): Professional display refinement

- Stage 4 (6-12 months): Full survey platform build

Next Step: Decision required — see GridFlow_Project-Control_Review_May_2026.md"

3. AI_CONTROL/02_CURRENT_TASK.md

Current (SEVERELY OUTDATED): Still references Phase 1 work

Should Say:

"Current Task: STRATEGIC DECISION PENDING

Phase C (C1-C4) is COMPLETE. All implementation done, 300+ tests passing, operational validation successful.

Decision Required: Choose development path:

Option A: Phase C2/D (Professional QA + Display)

- Timeline: 2-4 weeks

- Add 10-15 key survey fields (12 → 25 field popup)

- Implement Phase C Map Review UX improvements

- Stay as enhanced pre-CAD QA gatekeeper

- See: GridFlow_Phase_C_Map_Review_Detailed_Report_2026-05-01.docx

Option B: Stage 4 (Full Survey Platform)

- Timeline: 6-12 months

- Complete 50-field data model implementation

- Evidence management, asset relationships, mobile capture

- Becomes professional electrical survey platform

- REQUIRES commercial validation BEFORE build

- See: UK_Electrical_Grid_Survey_Data_Capture_Report.docx

Recommended: Phase C2/D first (2-4 weeks) → Customer validation (2-3 months) → Then decide Stage 4

No implementation work should begin until strategic direction is confirmed."

MEDIUM PRIORITY — Update After Decision:

4. GRIDFLOW_ROADMAP.md

- Currently describes 10-task expansion roadmap

- Needs rewrite based on chosen path (Phase C2/D vs. Stage 4)

- Should align with strategic decision outcome

5. README.md

- Update product description to reflect Phase C capabilities

- Add section on strategic direction / current decision point

- Update "What works" section with Phase C features

6. CHANGELOG.md

- Add Phase C (C1-C4) completion entry

- Document 300+ test milestone

- Record operational validation (P011, Gordon, Bellsprings)

### AI Operating Model (Reinforced)

The previous review's AI operating model remains CORRECT:

Cost-Control Rules:

- Never give any worker more than one task ID at a time

- Never include _archive/, bulk uploads, or all review docs in normal coding prompts

- Use curated context bundles, not full-repo free-for-all prompts

- Reuse single task brief and acceptance checklist across tools

- Require diffs, not narrative promises

- Require tests before merge

- Use ChatGPT review before every merge

- Keep Codex/Claude off master

- Treat map-viewer.js as sensitive file

- Refresh control docs after each completed phase

Worker Division of Labor:

- ChatGPT (You): Strategic decisions, scope control, validation evidence assessment

- Claude Desktop (Me): Deep analysis, specification review, domain alignment checking

- Cursor: Code implementation only — no strategic decisions

- Claude Code: Terminal/shell implementation work

Branch Discipline:

- All development on feature branches

- No direct commits to master

- PR review before merge

- CI must pass before merge

Test Discipline:

- Tests added/updated for every change

- Full suite (pytest -q) must pass

- Visual validation on real jobs (P005/F001, J12946, Gordon)

- No merge without green tests

## Risk Assessment

### Technical Risks (LOW)

Current technical foundation is solid: ✅ 300+ passing tests
✅ CI/CD pipeline working
✅ Multi-format intake proven
✅ Multi-coordinate-system support validated
✅ Real job corpus tested

Manageable technical debt:

- Large JavaScript module (map-viewer.js ~2,809 lines) — treat as sensitive, make narrow changes only

- Runtime enrichment vs. stored JSON — acceptable for current scope, needs documentation

- Dependency declaration mismatch — fix in next control refresh

No technical blockers for either path (Phase C2/D or Stage 4).

### Product/Market Risks (VARIABLE)

Phase C2/D (Professional QA + Display):

- Risk Level: LOW

- Why: Builds on proven foundation, 2-4 week timeline, immediate validation possible

- Mitigation: Test on real jobs, gather designer feedback, iterate based on use

Stage 4 (Full Survey Platform):

- Risk Level: HIGH without commercial validation

- Why: 6-12 month build, 4-5x scope expansion, unproven market demand

- Mitigation: Customer development BEFORE build — talk to 5-10 potential customers, validate willingness to pay, understand must-have vs. nice-to-have features

The biggest product risk is building Stage 4 without commercial validation.

### Scope/Control Risks (MEDIUM)

Scope Creep:

- Survey research work is comprehensive (4,544 words, 50+ fields)

- Temptation to "just add a few more fields" until Phase C2/D becomes de facto Stage 4

- Mitigation: Strict 10-15 field limit for Phase C2/D, explicit decision gate before Stage 4

Source of Truth Drift:

- Current control files (00_CANONICAL, 01_STATE, 02_TASK) are outdated

- Multiple specification documents (Phase C review, Survey research, gap analysis) not reconciled

- Mitigation: Update control layer immediately after strategic decision

AI Worker Confusion:

- Without clear control layer, workers may work from stale instructions

- Risk of implementing wrong scope or outdated priorities

- Mitigation: No implementation work until control files updated post-decision

### Investment/Opportunity Cost Risks (HIGH)

Phase C2/D Opportunity Cost:

- If real commercial opportunity exists for survey platform, staying narrow may miss market window

- Mitigation: Customer validation in parallel with Phase C2/D use

Stage 4 Investment Risk:

- 6-12 months of development without customer validation

- Could build product nobody wants to buy

- Mitigation: DO NOT start Stage 4 without customer proof

Solo/Small Team Capacity:

- Stage 4 is 6-12 month sustained effort

- Requires focus, resources, time

- May be challenging for solo developer or small consultancy team

- Mitigation: Validate customer demand justifies investment before committing

## Recommended Next Steps (Precise)

### Immediate (This Week)

1. Strategic Decision (You)

Answer these questions:

- What is your primary goal? (consultancy leverage vs. commercial product)

- How much time can you invest? (2-4 weeks vs. 6-12 months)

- What customer evidence do you have? (hypothetical vs. real conversations)

- What is your risk tolerance? (low vs. high)

Choose path:

- Phase C2/D (Professional QA + Display, 2-4 weeks)

- Stage 4 (Full Survey Platform, 6-12 months, validate first)

- Hybrid (Phase C2/D → customer validation → then decide Stage 4)

Record decision in: AI_CONTROL/07_STRATEGIC_DECISION_MAY_2026.md

2. Control Layer Refresh (Me + You)

Update these files based on your decision:

- AI_CONTROL/00_PROJECT_CANONICAL.md — product identity

- AI_CONTROL/01_CURRENT_STATE.md — Phase C complete status

- AI_CONTROL/02_CURRENT_TASK.md — chosen path + next implementation spec

- GRIDFLOW_ROADMAP.md — align with strategic direction

- README.md — update product description

- CHANGELOG.md — record Phase C completion

Create new file:

- AI_CONTROL/07_STRATEGIC_DECISION_MAY_2026.md — document decision rationale, chosen path, validation plan

### If Phase C2/D Chosen (Next 2-4 Weeks)

Week 1: Specification

Create: PHASE_C2D_SPECIFICATION.md

Contents:

- 10-15 priority fields to add (from survey research)

- Map UX improvements (from Phase C review)

- Popup reorganization details

- Asset-specific layouts (existing vs. proposed vs. context)

- Test requirements

- Visual acceptance criteria

Approval gate: Review spec, confirm scope, approve for implementation

Week 2-3: Implementation (Cursor)

Tasks:

- Map UX improvements (marker size, symbol refinement, layer panel split)

- Add priority survey fields (class, material, condition, voltage, conductor, stay presence, etc.)

- Implement asset-specific popup layouts

- Update tests (target: 320-340 passing)

- Visual validation on P005/F001, J12946, Gordon

Branch: phase-c2d-professional-display

Review gates: Test after each task, visual validation before merge

Week 4: Validation & Documentation

Validation:

- Test on full job corpus (45+ jobs)

- Real designer use on live job (if available)

- Collect feedback on 25-field popup model

- Document gaps/issues

Documentation:

- Update CHANGELOG

- Screenshot evidence

- User guide improvements

- Control layer alignment check

Decision: Is professional display model sufficient, or proceed to customer validation for Stage 4?

### If Stage 4 Chosen (Next 6-12 Months)

DO NOT BEGIN IMPLEMENTATION WITHOUT COMMERCIAL VALIDATION

Months 1-2: Customer Development

Goal: Validate market demand before 6-12 month build

Activities:

- Identify 10-15 potential customers (DNOs, contractors, survey teams)

- Conduct customer interviews:

  - What survey tools do you use now?

  - What problems do you face?

  - Would you pay for GridFlow? How much?

  - What features are must-have vs. nice-to-have?

  - Would you beta test?

- Create business case:

  - Revenue model (SaaS, license, custom deployment?)

  - Pricing tiers

  - Development cost estimate

  - Break-even analysis

- Validate technical requirements:

  - Do customers need full 50-field model, or is 25 enough?

  - Photo upload essential, or linking sufficient?

  - Mobile/tablet capture required, or desktop-only acceptable?

  - Offline workflow critical, or online-only fine?

Deliverables:

- Customer interview summary (10+ conversations)

- Business case document (revenue model, pricing, costs)

- Validated feature priority list

- Beta customer commitments (3-5 customers)

Decision Gate: Proceed to Stage 4 build ONLY if:

- 3+ customers commit to beta testing

- Pricing model validated (customers say they'd pay)

- Business case shows path to profitability

- Feature requirements confirmed

Months 3-12: Stage 4 Build (Only If Validation Successful)

Stage 4 Roadmap (Conditional):

Months 3-5: Foundation

- Complete 50-field data model

- Evidence management (photo linking)

- Asset relationship model (parent poles, spans, stay anchors)

- Enhanced popup layouts

Months 6-8: Capture & Workflow

- Structured field capture interface (tablet forms)

- Mobile optimization

- Offline workflow support

- Photo upload/attachment

Months 9-10: Integration & Export

- PoleCAD-ready export

- D2D enhanced export

- GIS system connectors

- DNO submission formats

Months 11-12: Commercial Packaging

- Deployment infrastructure

- Authentication/security

- Multi-user support

- Customer onboarding

- Documentation

Beta testing throughout — real customer validation at each stage

## Bottom Line

GridFlow has successfully evolved from experimental MVP to operational survey-to-design intelligence platform.

Phase C (C1-C4) proves the technical foundation is solid:

- 300+ tests passing

- Real operational validation (P011, Gordon, Bellsprings)

- Professional map intelligence (15 filters, lifecycle viz, span analysis, stay detection)

- Proven on multiple DNOs, coordinate systems, file formats

The project now faces a fundamental scope decision:

Path A (Professional QA + Display):

- 2-4 weeks, low risk, builds on proven foundation

- Enhanced pre-CAD QA gatekeeper with 25-field professional display

- Consultancy leverage / internal tool positioning

- Recommended if: focus on low-risk incremental value

Path B (Full Survey Platform):

- 6-12 months, high risk, 4-5x scope expansion

- Complete electrical survey platform, 50-field data model

- Commercial product positioning, Field Maps replacement potential

- Recommended ONLY AFTER commercial validation (customer conversations, business case)

My strong recommendation: Hybrid approach

- Phase C2/D first (2-4 weeks) — prove professional display works

- Customer validation (2-3 months) — talk to potential customers, validate demand

- Then decide Stage 4 — based on real evidence, not speculation

The previous review document was correct for its time (Phase 2). But the project has fundamentally evolved since then. This updated review reflects where GridFlow actually is now — and provides a clear decision framework for where it should go next.

No implementation work should begin until the strategic decision is made and control layer is refreshed.

END OF REVIEW